USER STORIES — REVISED

Conversational Assessment Platform

37 stories · 5 roles · 3 delivery phases

Version 2.0  ·  Draft  ·  September 2026

Aligned with: CAP Master PRD v1.0

| Previous version | User Stories v1.0 — 30 stories, 4 roles |
| --- | --- |
| This version | User Stories v2.0 — 37 stories, 5 roles (adds Researcher). 16 stories updated, new stories added to reflect Master PRD content block model, two-application architecture, Aurora research schema, and phased delivery. |
| ★ Updated story | Story significantly revised to align with Master PRD. Acceptance criteria reflect new architecture, data model, or scope. |

# Story index

37 stories across 5 roles and 3 delivery phases. Phase 1 stories are in scope for the PoC. Phase 2 stories are in scope for the integrated pilot. Phase 3 stories require IRB approval and are deferred to the research and scale phase.

| ID | Title | Role | Phase | Status |
| --- | --- | --- | --- | --- |
| STU-01 | Launch activity from Canvas | Student | Phase 2 | ★ Updated |
| STU-02 | Complete check-in survey | Student | Phase 1 | Unchanged |
| STU-03 | Work through the learning activity | Student | Phase 2 | ★ Updated |
| STU-04 | Work with instructions and SAP side by side | Student | Phase 2 | ★ Updated |
| STU-05 | Proceed to assessment after SAP completion | Student | Phase 2 | ★ Updated |
| STU-06 | Engage in checkout conversation | Student | Phase 1 | Unchanged |
| STU-07 | Receive summary evaluation | Student | Phase 1 | Unchanged |
| STU-08 | Retry the checkout conversation | Student | Phase 2 | Unchanged |
| STU-09 | Resume an interrupted session | Student | Phase 2 | ★ Updated |
| AUT-01 | Create a new instructional recipe | Domain Expert | Phase 1 | ★ Updated |
| AUT-02 | Author content blocks and learning sequence | Domain Expert | Phase 2 | ★ Updated |
| AUT-03 | Group blocks as concurrent pairs | Domain Expert | Phase 2 | ★ Updated |
| AUT-04 | Define numbered activity steps within instructional blocks | Domain Expert | Phase 1 | ★ Updated |
| AUT-05 | Map activity steps to learning outcomes | Domain Expert | Phase 1 | ★ Updated |
| AUT-06 | Upload background documentation | Domain Expert | Phase 1 | Unchanged |
| AUT-07 | Define probing rules and vague answer triggers | Domain Expert | Phase 1 | Unchanged |
| AUT-08 | Preview generated check-in questions | Domain Expert | Phase 1 | Unchanged |
| AUT-09 | Revise and version a recipe | Domain Expert | Phase 1 | ★ Updated |
| AUT-10 | Add validation notes to a recipe | Domain Expert | Phase 2 | Unchanged |
| INS-01 | View module completion status | Instructor | Phase 2 | ★ Updated |
| INS-02 | Review a conversation transcript | Instructor | Phase 2 | Unchanged |
| INS-03 | Export session results to CSV | Instructor | Phase 2 | ★ Updated |
| INS-04 | Grant a retry attempt | Instructor | Phase 2 | Unchanged |
| INS-05 | View and annotate the recipe validation log | Instructor | Phase 2 | Unchanged |
| INS-06 | Review AI assessment accuracy | Instructor | Phase 2 | Unchanged |
| RES-01 | Access de-identified research data | Researcher | Phase 3 | New |
| RES-02 | Export de-identified dataset | Researcher | Phase 3 | New |
| RES-03 | View consent configuration | Researcher | Phase 3 | New |
| ADM-01 | Register the platform as a Canvas external tool | Administrator | Phase 2 | Unchanged |
| ADM-02 | Provision the SAP account pool | Administrator | Phase 2 | Unchanged |
| ADM-03 | Monitor SAP pool utilization | Administrator | Phase 2 | Unchanged |
| ADM-04 | Manage application secrets | Administrator | Phase 2 | Unchanged |
| ADM-05 | Configure a module | Administrator | Phase 2 | ★ Updated |
| ADM-06 | View the audit event log | Administrator | Phase 2 | Unchanged |
| ADM-07 | Monitor external integration health | Administrator | Phase 2 | Unchanged |
| ADM-08 | Manage IRB approval and research schema access | Administrator | Phase 3 | ★ Updated |
| ADM-09 | Handle a FERPA data request | Administrator | Phase 2 | ★ Updated |

# Student stories (STU)

| STU-01 | Launch activity from Canvas ★ |
| --- | --- |
| STUDENT | Phase 2 — Pilot |
| Story | As a student, I want to launch my learning activity directly from a Canvas assignment into the Student App so that I do not need a separate login or URL. |
| Acceptance | ✓ Clicking the Canvas assignment link initiates an LTI 1.3 launch into the Student App without prompting for credentials. |
|  | ✓ The orchestrator assigns an ephemeral temporary identity (tempuser) and acquires a SAP sandbox account from the pool invisibly — the student never sees either. |
|  | ✓ The student is routed to the correct wizard phase: the start of the learning activity for a new session, or the last reached phase for a resumable session. |
|  | ✓ If the SAP account pool is exhausted, a clear, non-technical error message is displayed with an instruction to try again shortly. |
|  | ✓ No student PII is stored on the platform during or after the launch process. |

| STU-02 | Complete check-in survey |
| --- | --- |
| STUDENT | Phase 1 — PoC |
| Story | As a student, I want to answer a short set of questions about my background so that the subsequent conversation is relevant to my level of experience. |
| Acceptance | ✓ The check-in presents 3–4 questions generated by the AI from the module's domain context. |
|  | ✓ Questions use appropriate response formats: Likert scale, multiple choice, or short text (max 150 chars). |
|  | ✓ All questions must be answered before the student can advance to the evaluation conversation. |
|  | ✓ Check-in responses are not graded — no feedback is shown to the student at this stage. |
|  | ✓ Check-in responses are stored de-identified in Aurora for research purposes after the session completes. |

| STU-03 | Work through the learning activity ★ |
| --- | --- |
| STUDENT | Phase 2 — Pilot |
| Story | As a student, I want to see all the content I need — background reading, step-by-step instructions, and SAP tasks — in a clear, structured sequence so that I know what to do and in what order. |
| Acceptance | ✓ The learning activity displays content blocks in the author-defined sequence: conceptual blocks (reading, short video), instructional blocks (numbered steps), and SAP activity blocks. |
|  | ✓ Conceptual blocks are displayed and marked complete when the student scrolls through or self-reports completion. |
|  | ✓ Instructional blocks display numbered steps with descriptions; understanding notes are not shown to students. |
|  | ✓ SAP activity blocks display the task prompt and a link or path to the SAP sandbox. |
|  | ✓ Gate blocks must be completed before the next block in the sequence is unlocked; a clear visual indicator shows which blocks are locked, active, and complete. |

| STU-04 | Work with instructions and SAP side by side ★ |
| --- | --- |
| STUDENT | Phase 2 — Pilot |
| Story | As a student, I want to view my step-by-step instructions and the SAP environment at the same time, in a layout that suits my screen, so that I can work back and forth without losing my place. |
| Acceptance | ✓ When an instructional block and a SAP activity block are grouped as a concurrent pair, the student can choose between a side-by-side layout (screens ≥ 1200px) and a modal or tabbed layout (screens 768px–1199px). |
|  | ✓ The student can switch layouts at any time without losing progress in either panel. |
|  | ✓ The student can freely move between reading instructions and working in SAP in any order — no step-by-step lockstep is enforced within the pair. |
|  | ✓ The chosen layout preference is remembered for the duration of the session. |
|  | ✓ On screens below 768px, the app displays a message that this activity requires a larger screen. |

| STU-05 | Proceed to assessment after SAP completion ★ |
| --- | --- |
| STUDENT | Phase 2 — Pilot |
| Story | As a student, I want the system to confirm my SAP work is complete before the assessment conversation begins so that I know my activity has been recognized. |
| Acceptance | ✓ The "I have completed the activity" button is only available after all gate blocks in the learning activity have been completed. |
|  | ✓ After submitting, a visual indicator shows that SAP verification is in progress. |
|  | ✓ If all required SAP documents are found, the student is automatically advanced to the check-in survey and then the checkout conversation. |
|  | ✓ If documents are missing, a message lists which document types were not found and invites the student to complete them. |
|  | ✓ If SAP is temporarily unavailable, a user-facing message explains the issue without technical detail and invites a retry in a few minutes. |
|  | ✓ Verification polling occurs at 3-second intervals and times out after 15 seconds with an appropriate message. |

| STU-06 | Engage in checkout conversation |
| --- | --- |
| STUDENT | Phase 1 — PoC |
| Story | As a student, I want to have a supportive conversation about what I did and learned so that I can demonstrate my understanding in my own words rather than through a quiz. |
| Acceptance | ✓ The conversation opens with an acknowledgment of the completed activity and a reference to the student's check-in answers. |
|  | ✓ The agent asks one question at a time and waits for a response before continuing. |
|  | ✓ The agent probes vague or incomplete answers with a follow-up rather than accepting them without engagement. |
|  | ✓ The agent never uses the words "correct" or "incorrect." |
|  | ✓ The agent validates effort before redirecting: e.g. "That's a good start — let's go a bit deeper." |
|  | ✓ The conversation includes at least one question about how the skills connect to the student's future career. |
|  | ✓ A typing indicator is shown while the AI response is loading. |
|  | ✓ The conversation concludes with the agent providing one observation of strength and one area for development. |

| STU-07 | Receive summary evaluation |
| --- | --- |
| STUDENT | Phase 1 — PoC |
| Story | As a student, I want to see a clear, honest evaluation of my conversation so that I understand what I demonstrated well and what I should continue to develop. |
| Acceptance | ✓ The summary displays a rating for each rubric dimension: Strong, Developing, or Needs further work. |
|  | ✓ Each dimension rating is accompanied by a 2–3 sentence narrative referencing specific things the student said. |
|  | ✓ A per-learning-outcome status (achieved / partial / not addressed) is displayed. |
|  | ✓ An overall summary of 3–5 sentences is displayed, including one strength and one development area. |
|  | ✓ If a badge was awarded, it is displayed prominently with a link to the student's Credly profile. |
|  | ✓ If the assessment threshold was not met, a clear but encouraging message explains this and offers the retry option. |
|  | ✓ The evaluation can be printed by the student from the browser. |

| STU-08 | Retry the checkout conversation |
| --- | --- |
| STUDENT | Phase 2 — Pilot |
| Story | As a student, I want the option to retry the assessment conversation if I did not meet the threshold so that I have a fair opportunity to demonstrate my understanding. |
| Acceptance | ✓ The retry option is offered on the summary screen when one or more dimensions are rated "Needs further work." |
|  | ✓ A retry does not require the student to repeat the check-in survey or the SAP activity. |
|  | ✓ The retry conversation is focused on the dimensions that were rated as needing further work. |
|  | ✓ The student is informed of the maximum number of attempts remaining before beginning a retry. |
|  | ✓ If the retry limit has been reached, a message advises the student to contact their instructor. |

| STU-09 | Resume an interrupted session ★ |
| --- | --- |
| STUDENT | Phase 2 — Pilot |
| Story | As a student, I want to be able to resume my activity if my session is interrupted so that I do not lose my progress. |
| Acceptance | ✓ Relaunching the Canvas assignment within the 8-hour session window resumes the student at their last completed phase. |
|  | ✓ Content block completion state, check-in responses, and conversation history are restored on resume. |
|  | ✓ A brief message informs the student that their session has been resumed. |
|  | ✓ If the DynamoDB session record has expired (TTL elapsed, default 8 hours), the student is informed and a new session begins from the start of the learning activity. |
|  | ✓ No session state is stored in the student's browser (no localStorage or sessionStorage). Resume works by relaunching from Canvas. |
|  | ✓ No student PII is held in Aurora — the resume lookup uses the Canvas UUID server-side only. |

# Domain expert stories (AUT)

| AUT-01 | Create a new instructional recipe ★ |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to create a structured recipe for my learning module in the Admin App so that the system can deliver a complete, domain-specific learning and assessment experience without code changes. |
| Acceptance | ✓ The Admin App authoring module presents all recipe sections in clearly labeled form panels. |
|  | ✓ Required fields (module title, description, learning outcomes, key concepts, rubric dimensions) are marked and validated before saving. |
|  | ✓ Saving the recipe creates a new versioned record in Aurora and sets it as the active version. |
|  | ✓ The saved recipe is immediately available for new student sessions launched against that module from Canvas. |
|  | ✓ A confirmation is shown on save with the version number and timestamp. |

| AUT-02 | Author content blocks and learning sequence ★ |
| --- | --- |
| DOMAIN EXPERT | Phase 2 — Pilot |
| Story | As a domain expert, I want to define the learning activity as an ordered sequence of content blocks — conceptual, instructional, and SAP — so that students receive the right content in the right order. |
| Acceptance | ✓ The authoring form allows adding three types of content blocks: conceptual (reading or short video), instructional (numbered steps), and SAP activity (task prompt). |
|  | ✓ Blocks can be added, reordered, and deleted before saving. |
|  | ✓ Any block can be marked as a gate, requiring it to be completed before the next block unlocks. |
|  | ✓ SAP activity blocks are always gates and are automatically flagged as such. |
|  | ✓ The block sequence is displayed visually, showing which blocks are gates and which are flexible. |

| AUT-03 | Group blocks as concurrent pairs ★ |
| --- | --- |
| DOMAIN EXPERT | Phase 2 — Pilot |
| Story | As a domain expert, I want to group an instructional block and a SAP activity block as a concurrent pair so that students can view them side by side or in a modal while working. |
| Acceptance | ✓ The authoring form allows pairing one instructional block with one SAP activity block into a concurrent pair. |
|  | ✓ A concurrent pair is displayed to the student with layout options (side-by-side or modal/tabbed). |
|  | ✓ A pair counts as a single position in the block sequence — it is completed when the SAP activity within it is verified. |
|  | ✓ The author can dissolve a pair and return the blocks to independent sequence positions. |
|  | ✓ A tooltip explains to the author what a concurrent pair means for the student experience. |

| AUT-04 | Define numbered activity steps within instructional blocks ★ |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to describe the SAP activity as numbered steps within an instructional block so that students have clear guidance and the AI agent has specific context for probing. |
| Acceptance | ✓ Steps within an instructional block are entered in sequence and auto-numbered. |
|  | ✓ Each step has a required description and two optional fields: outcome tag(s) and understanding note. |
|  | ✓ Steps can be added, reordered, and deleted within the block. |
|  | ✓ A step with all three fields is visually distinguished as probe-eligible; a step with description only is shown as context-only. |
|  | ✓ A step coverage summary shows which learning outcomes have at least one tagged step, prompting the author to address gaps. |

| AUT-05 | Map activity steps to learning outcomes ★ |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to tag each instructional step with one or more learning outcomes so that the AI agent knows which outcomes each step develops. |
| Acceptance | ✓ Outcome tags are selected from the numbered list of learning outcomes defined in the recipe. |
|  | ✓ Multiple outcomes can be tagged per step. |
|  | ✓ Untagged steps are labeled "context-only" in the step list. |
|  | ✓ The author can save a recipe with untagged steps; a warning is shown but it is not blocking. |
|  | ✓ Untagged steps have their outcome mapping inferred by the AI at session start; the inference is stored in the session record for review. |

| AUT-06 | Upload background documentation |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to provide reference material so that the AI agent's probing questions and rubric scoring are grounded in the actual content of the module. |
| Acceptance | ✓ The form accepts PDF and DOCX file uploads (max 10 MB per file, max 5 files). Files are stored in S3. |
|  | ✓ Pasted text is accepted in a dedicated text area (max 10,000 characters). |
|  | ✓ External URLs can be added with a display label; content is fetched and indexed on save. |
|  | ✓ Uploaded files are confirmed with filename and size displayed. |
|  | ✓ A warning is shown if total documentation volume approaches the AI context limit. |

| AUT-07 | Define probing rules and vague answer triggers |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to specify if/then probing rules so that the agent handles predictable student response patterns in the way I would as an instructor. |
| Acceptance | ✓ Probing rules are entered as trigger / follow-up pairs. Up to 10 rules per recipe. |
|  | ✓ Vague answer triggers are entered as a list of response pattern descriptions. |
|  | ✓ Career transfer prompts are entered as a list of 1–3 questions for use toward the end of the conversation. |
|  | ✓ The form provides example rules as inline guidance. |
|  | ✓ Rules can be deleted and reordered before saving. |

| AUT-08 | Preview generated check-in questions |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to preview the check-in questions the AI would generate from my recipe so that I can verify they are appropriate before students see them. |
| Acceptance | ✓ A "Preview check-in questions" button sends the current (unsaved) recipe to the AI and displays the generated questions. |
|  | ✓ The preview shows the question text and response format for each question. |
|  | ✓ The preview is clearly labeled as a sample and notes that questions may vary between sessions. |
|  | ✓ The preview does not require saving the recipe first. |

| AUT-09 | Revise and version a recipe ★ |
| --- | --- |
| DOMAIN EXPERT | Phase 1 — PoC |
| Story | As a domain expert, I want to update an existing recipe in the Admin App and have the previous version preserved so that I can track how the recipe has evolved. |
| Acceptance | ✓ Editing and saving an existing recipe in the Admin App creates a new version and activates it. |
|  | ✓ The previous version is retained in Aurora and marked inactive. |
|  | ✓ A version history list shows all versions with their saved timestamp. |
|  | ✓ An author can view but not edit a previous version. |
|  | ✓ Rolling back to a previous version creates a new version (copy) rather than overwriting current. |
|  | ✓ In-progress student sessions continue on the recipe version they started with. |

| AUT-10 | Add validation notes to a recipe |
| --- | --- |
| DOMAIN EXPERT | Phase 2 — Pilot |
| Story | As a domain expert, I want to record observations from real student sessions against a recipe so that the validation log informs future revisions. |
| Acceptance | ✓ A validation log section is available on the recipe detail view after the recipe has been used in at least one session. |
|  | ✓ Notes can be appended with a timestamp; existing notes cannot be edited or deleted. |
|  | ✓ Notes are free text with a 1,000 character limit per entry. |
|  | ✓ The log is visible to the author and instructor roles but not to students. |
|  | ✓ Instructor disagreement flags from evaluation reviews are surfaced in the validation log. |

# Instructor stories (INS)

| INS-01 | View module completion status ★ |
| --- | --- |
| INSTRUCTOR | Phase 2 — Pilot |
| Story | As an instructor, I want to see which sessions have completed the module and what outcome they received in the Admin App so that I can monitor cohort progress. |
| Acceptance | ✓ The Admin App instructor module lists all sessions for a given module with: session ID, completion status, badge awarded, attempt number, and completion timestamp. |
|  | ✓ No student PII (name, email, Canvas ID) is displayed — identity linkage is done in the Canvas gradebook using the grade return. |
|  | ✓ The list can be filtered by completion status and sorted by timestamp. |
|  | ✓ The view is read-only; no session data can be modified from this view. |
|  | ✓ Only sessions still active in DynamoDB are shown; destroyed sessions are not listed. |

| INS-02 | Review a conversation transcript |
| --- | --- |
| INSTRUCTOR | Phase 2 — Pilot |
| Story | As an instructor, I want to read the transcript of a checkout conversation so that I can understand the quality of student responses and validate the agent's evaluation. |
| Acceptance | ✓ Selecting a completed session displays the full conversation transcript in a readable format. |
|  | ✓ Agent and student turns are displayed in alternating visual styles. |
|  | ✓ The rubric evaluation is shown alongside the transcript for reference. |
|  | ✓ Transcripts are available only for sessions that reached Phase 4 and are still in DynamoDB. |
|  | ✓ Transcripts are not accessible after the session record has been destroyed on completion. |

| INS-03 | Export session results to CSV ★ |
| --- | --- |
| INSTRUCTOR | Phase 2 — Pilot |
| Story | As an instructor, I want to export a CSV of session results for a module so that I can analyze outcomes in a spreadsheet. |
| Acceptance | ✓ An "Export CSV" button downloads a file with one row per session. |
|  | ✓ Columns include: session ID, module ID, phase reached, attempt number, rubric dimension ratings, badge awarded, completion timestamp, and grade posted score. |
|  | ✓ No student PII is included in the export. |
|  | ✓ The export covers only sessions currently active in DynamoDB; completed and destroyed sessions are not included unless a research export is requested through the researcher module. |
|  | ✓ The export is available only to users with the instructor role. |

| INS-04 | Grant a retry attempt |
| --- | --- |
| INSTRUCTOR | Phase 2 — Pilot |
| Story | As an instructor, I want to grant an additional retry attempt to a student who has reached the retry limit so that exceptional circumstances can be accommodated. |
| Acceptance | ✓ An instructor can locate a session by session ID and increment the retry allowance by 1. |
|  | ✓ The action is logged in the audit log with the instructor role identifier and a required reason field. |
|  | ✓ The student can then relaunch from Canvas and proceed with the additional attempt. |
|  | ✓ The retry allowance override does not change the module-level default retry limit for other sessions. |

| INS-05 | View and annotate the recipe validation log |
| --- | --- |
| INSTRUCTOR | Phase 2 — Pilot |
| Story | As an instructor, I want to add observations about student performance to the recipe's validation log so that the domain expert can use them to improve the recipe. |
| Acceptance | ✓ Instructors can append notes to the validation log of any recipe associated with their modules. |
|  | ✓ Notes are attributed to the instructor role (not personal identity) and timestamped. |
|  | ✓ The log is visible to both the instructor and the domain expert in the Admin App. |
|  | ✓ A note submitted by an instructor triggers a notification flag for the domain expert (in-app indicator). |

| INS-06 | Review AI assessment accuracy |
| --- | --- |
| INSTRUCTOR | Phase 2 — Pilot |
| Story | As an instructor, I want to compare the AI's evaluation ratings against my reading of a transcript so that I can assess whether the rubric and agent are well-calibrated. |
| Acceptance | ✓ The transcript view shows the AI-generated rating for each rubric dimension alongside the narrative justification. |
|  | ✓ An instructor can record a manual rating for each dimension: agree / partially agree / disagree. |
|  | ✓ Review annotations are saved to the session record and surfaced in the recipe validation log. |
|  | ✓ Disagreement annotations trigger a flag visible to the domain expert when reviewing the recipe. |

# Researcher stories (RES)

| RES-01 | Access de-identified research data |
| --- | --- |
| RESEARCHER | Phase 3 — Research |
| Story | As a researcher, I want to query de-identified student interaction data from the Admin App so that I can conduct educational research on learning outcomes and conversation quality without accessing student PII. |
| Acceptance | ✓ The researcher module in the Admin App provides a data browser for the Aurora research schema (research.sessions, research.checkin_responses, research.transcripts, research.evaluations, research.interaction_timing). |
|  | ✓ Data can be filtered by module ID, cohort ID (module + academic period), date range, badge awarded status, and outcome ratings. |
|  | ✓ No direct student identifiers are present in any query results — only session-level data linked to cohort IDs. |
|  | ✓ Access to the researcher module requires the researcher role; it is not available to instructor or author roles. |
|  | ✓ The research schema is not populated until IRB approval is confirmed; the module displays a clear status indicator of IRB approval state. |

| RES-02 | Export de-identified dataset |
| --- | --- |
| RESEARCHER | Phase 3 — Research |
| Story | As a researcher, I want to export a de-identified dataset for a module so that I can analyze it in external statistical tools. |
| Acceptance | ✓ The researcher can export any combination of the five research tables as a linked CSV or JSON package. |
|  | ✓ Exports are linked by research session ID (not DynamoDB session ID or any student identifier). |
|  | ✓ Interaction timing data is exported as relative offsets in seconds from session start, not as wall-clock timestamps. |
|  | ✓ Transcript content has passed through the de-identification text filter before storage; the researcher sees the filtered version. |
|  | ✓ All exports are logged in the audit log with the researcher role identifier, module ID, date range, and timestamp. |

| RES-03 | View consent configuration |
| --- | --- |
| RESEARCHER | Phase 3 — Research |
| Story | As a researcher, I want to see which sessions were conducted under which consent configuration so that I can ensure my analysis only includes appropriately consented data. |
| Acceptance | ✓ Each research session record includes a consent_config field indicating the IRB protocol and consent condition under which data was collected. |
|  | ✓ The researcher can filter query results by consent_config. |
|  | ✓ Sessions collected before IRB approval are flagged and excluded from research queries by default. |
|  | ✓ The consent configuration for a module is set by the administrator and cannot be changed retroactively. |

# Administrator stories (ADM)

| ADM-01 | Register the platform as a Canvas external tool |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to register the Student App as an LTI 1.3 external tool in Canvas so that students can launch activities from their assignments. |
| Acceptance | ✓ Documentation specifies the four required registration values: OIDC login URL, redirect URI, JWKS URL, and target link URI. |
|  | ✓ A health-check endpoint confirms the LTI service is reachable before registration is attempted. |
|  | ✓ Registration instructions distinguish dev, staging, and prod URLs clearly. |
|  | ✓ After registration, a test launch from a Canvas sandbox course confirms the full LTI flow end-to-end including session creation and SAP pool acquisition. |

| ADM-02 | Provision the SAP account pool |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to populate the SAP account pool with pre-provisioned sandbox accounts so that students can be assigned a working SAP environment on launch. |
| Acceptance | ✓ A bulk import tool (CSV upload or CLI script) populates the cap-sap-pool DynamoDB table with SAP usernames. |
|  | ✓ Imported accounts are set to "available" status by default. |
|  | ✓ A pool status view in the Admin App shows total, available, and in-use counts. |
|  | ✓ A minimum pool size warning threshold is configurable; an alert is shown when available accounts fall below it. |
|  | ✓ Accounts can be individually removed from the pool without affecting in-use accounts. |

| ADM-03 | Monitor SAP pool utilization |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to see the current state of the SAP account pool so that I can detect exhaustion or stale locks before they affect students. |
| Acceptance | ✓ The pool status view in the Admin App refreshes automatically or on demand. |
|  | ✓ Accounts in_use for longer than the session TTL are flagged as potentially stale. |
|  | ✓ An administrator can manually release a stale account after confirming it is safe to do so. |
|  | ✓ A force-release triggers the SAP account reset before returning the account to available. |

| ADM-04 | Manage application secrets |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to store and rotate API keys and credentials in AWS Secrets Manager so that no sensitive values appear in code or configuration files. |
| Acceptance | ✓ All required secrets are documented with their Secrets Manager key names, expected format, and rotation guidance. |
|  | ✓ The backend retrieves secrets from Secrets Manager at startup; no secrets are read from environment variables in production. |
|  | ✓ Rotating a secret does not require a redeployment — the backend picks up the new value within one Lambda cold start. |
|  | ✓ A missing or malformed secret causes a clear startup error with the name of the missing key. |

| ADM-05 | Configure a module ★ |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to configure the module-level settings so that SAP verification, content block sequencing, badge issuance, retry limits, and grade mapping are correctly set before students launch. |
| Acceptance | ✓ A module configuration record can be created or updated via the Admin App or a CLI tool. |
|  | ✓ Required fields: module ID, recipe ID, required SAP document types. |
|  | ✓ Optional fields: badge template ID, score mapping, retry limit (default 2), SAP verification timeout (default 15s), max session age (default 8h). |
|  | ✓ The recipe ID links the module to the active instructional recipe in Aurora, including its content block sequence and gate configuration. |
|  | ✓ Saving a module configuration takes effect for all new sessions launched after the save; in-progress sessions are not affected. |

| ADM-06 | View the audit event log |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to query the audit event log in the Admin App so that I can diagnose integration failures and respond to support requests. |
| Acceptance | ✓ The audit log (stored in Aurora) can be queried by session ID, event type, severity, and date range. |
|  | ✓ ERROR-severity events are surfaced in an admin dashboard without requiring a manual query. |
|  | ✓ Log entries contain no student PII — only session ID, tempuser ID, and module ID. |
|  | ✓ Logs are retained for 90 days; a warning is shown as entries approach the retention boundary. |
|  | ✓ Log entries cannot be edited or deleted by any user role. |

| ADM-07 | Monitor external integration health |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to see the health status of each external integration so that I can quickly identify which system is causing failures. |
| Acceptance | ✓ A health dashboard shows the last-known status of Canvas, SAP, Credly, and Anthropic: OK, DEGRADED, or UNREACHABLE. |
|  | ✓ Status is derived from the most recent audit log entries for each integration. |
|  | ✓ The dashboard shows the timestamp of the last successful call and the last error for each system. |
|  | ✓ No active health-check polling is performed — status is inferred from operational traffic. |

| ADM-08 | Manage IRB approval and research schema access ★ |
| --- | --- |
| ADMINISTRATOR | Phase 3 — Research |
| Story | As a platform administrator, I want to manage the IRB approval status and research data collection configuration so that de-identified data is only collected under approved conditions. |
| Acceptance | ✓ The Admin App includes an IRB configuration panel showing the current approval status for each module's research data collection. |
|  | ✓ The research.* tables in Aurora are not populated for a module until the administrator confirms IRB approval for that module. |
|  | ✓ The consent_config field for a module is set by the administrator and applied to all sessions collected under that configuration. |
|  | ✓ Changing the IRB or consent configuration does not retroactively alter existing research records. |
|  | ✓ The researcher role can only be granted by an administrator; it is not available through self-service. |

| ADM-09 | Handle a FERPA data request ★ |
| --- | --- |
| ADMINISTRATOR | Phase 2 — Pilot |
| Story | As a platform administrator, I want to be able to confirm what student data the platform holds so that I can respond accurately to a FERPA data request or audit. |
| Acceptance | ✓ A maintained data inventory document specifies: what data is held in DynamoDB (ephemeral, TTL-governed, destroyed on completion), what is held in Aurora (de-identified only, no student PII), and what is held in S3 (recipe documentation, no student data). |
|  | ✓ The Aurora research schema contains no direct student identifiers — only cohort IDs, relative timestamps, and filtered transcript content. |
|  | ✓ The de-identification process (four steps: strip identifiers, assign cohort ID, relativize timestamps, filter transcript content) is documented and auditable. |
|  | ✓ Session destruction on completion is logged in the audit log, providing a record that ephemeral data was deleted. |
|  | ✓ The data inventory document is updated whenever the data model changes and is version-controlled alongside the codebase. |